Title
On the herding of cats
Georgia Public Library Service

---
Overview
Who's who
Administrative Lead
  - General direction
  - Political translation
Team Lead / Project Manager
  - Coordination
  - Set expectations
Developers / Domain Specialists
  - Technical decisions
Your customers!
  - The reason you are there

---
Defining Goals
Long term
  - Flexible and general time-lines
  - Over-arching framework
  - Functionally dependent Milestones

---
Defining Goals
Medium Term
  - Soft deadlines – weeks or months +/- 1
  - Full team functional deliverables

---
Defining Goals
Short term
  - Short cycles – week at most
  - Individual technical deliverables

---
Developer Do's
Do:
  - Discus everything until all stakeholders understand the issues
  - Question every assumption
    - For instance, a standard is useful only if it's in use elsewhere too
  - Build technical consensus
  - Bring on the numbers
  - Push up
  - Push back
  - Call shenanigans

---
Developer Don'ts
Do Not:
  - Leave your ego at the door, but ...
  - Let your ego rule you
  - Take management support for granted
  - Mistake discussion for consensus
  - Forget to bring the numbers when pushing up (or back)

---
And finally ...
bradl
miker_
Don't fear a fight!

---
Administration Do's
Do:
  - Listen to everything your engineers have to say
  - Advocate for the customers (to the engineers)
  - Advocate for the engineers (to the customers)
  - Listen to your engineers (yes, it's here twice)

---
Administrative Don'ts
Do Nott
  - Force hard long-term time-lines
  - Require non-optimal working environment
  - Be afraid to adjust the team
  - Discount empirical evidence
  - Believe the hype

---
Customer Do's
Do:
  - Participate from the start
  - Be honest with initial feed-back
  - Ask for clarification if something is confusing

---
Customer Don'ts
Do Not:
  - Make assumptions about functionality
  - Avoid “touchy” subjects
  - Worry about looking ignorant (you're not supposed to know about programming)

---
Meetings
As often as needed and no more
Do it until it's done
Include deliverables stakeholders and no one else
And, of course...

---
Tools / Environment
Telecommuting
  - Spontaneous meetings are BAD
Control over development equipment
  - Use the right tool for the job
No language or tool mandates!
  - The right tool is whatever gets things done

---
Results Measurement
Were short, medium term goals on time?
Did the general long term time-line slip?
Functionally complete?
Customer acceptance?
Most importantly,
Working Code Wins!

---
Thank you for your time!
Georgia Public Library Service